# Consolidated Sprint Plan

Below is the merged sprint plan incorporating the system architecture features and the user-provided tasks.

| Sprint | Task | Estimated Duration (days) | Priority | Status |
| --- | --- | --- | --- | --- |
| 1 | Implement Login system (UI + Function + Role-based Access for Admin, Student) | 9 | High | To-Do |
| 1 | Student & Admin Dashboard setup | 8 | High | To-Do |
| 1 | Database design & setup (users, roles, students, violations, orgs, borrowing, appointments) | 8 | High | To-Do |
| 1 | Admin – Core Setup (Manage Roles, Courses, Sections, Academic Calendars) | 5 | High | To-Do |
| 1 | Student – Manage Profile & Settings | 3 | High | To-Do |
| 1 | Admin – Manage Student list (View/Update details, bulk updates) & Account management | 4 | High | To-Do |
| 2A | Admin – Upload student list per SY | 3 | High | To-Do |
| 2A | Admin – Manage staff list | 4 | High | To-Do |
| 2A | Discipline Admin – View, Add/Update/Delete violations | 6 | High | To-Do |
| 2A | Discipline Admin – Manage Discipline Meetings | 3 | Medium | To-Do |
| 2A | Discipline Admin – Notify students of violations | 2 | Medium | To-Do |
| 2A | Admin – Manage System Settings (Discipline Workflows, Violation Types, Lookup Values) | 4 | Medium | To-Do |
| 2A | Student – View notices of violation | 2 | High | To-Do |
| 2A | Student – View system and discipline Notifications | 2 | Medium | To-Do |
| 2A | Student – View orgs and officers | 3 | Medium | To-Do |
| 2B | Org Admin – Manage organizations | 4 | High | To-Do |
| 2B | Org Admin – Manage officers & advisers | 4 | Medium | To-Do |
| 2B | Org Admin – Manage events | 4 | Medium | To-Do |
| 2B | Org Admin – Manage Organization Meetings | 2 | Medium | To-Do |
| 2B | Org Admin – Manage student Applications/Candidacies | 3 | Medium | To-Do |
| 2B | Student – Apply for org officer positions (Candidacies) | 3 | Medium | To-Do |
| 2B | Sports Admin – Borrowing list | 4 | High | To-Do |
| 2B | Sports Admin – Approve borrowing requests | 4 | High | To-Do |
| 2B | Sports Admin – Mark returns with remarks | 4 | Medium | To-Do |
| 2B | Sports Admin – Manage Sports types & Athlete Lists | 4 | Medium | To-Do |
| 2B | Student – Borrow sports equipment | 4 | High | To-Do |
| 3 | Guidance Admin – View student appointments | 4 | High | To-Do |
| 3 | Guidance Admin – Approve appointments | 4 | High | To-Do |
| 3 | Guidance Admin – Add remarks | 4 | Medium | To-Do |
| 3 | Guidance Admin – Manage Guidance Cases & Counseling Actions | 5 | High | To-Do |
| 3 | Student – Make guidance appointment | 4 | High | To-Do |
| 3 | Discipline Admin – View and manage student Complaints | 3 | High | To-Do |
| 3 | Student – File formal Complaints | 3 | High | To-Do |
| 3 | Student – Download complaint letter template | 2 | Low | To-Do |
| 3 | Student – View Student Code of Conduct | 1 | Low | To-Do |
| 4 | Discipline Admin – Generate violation & discipline reports | 5 | High | To-Do |
| 4 | Org Admin – Generate org & events reports | 5 | Medium | To-Do |
| 4 | Admin – General unit-level PDF exports (Students, Staff, Sports, Complaints, etc.) | 5 | Medium | To-Do |
| 4 | Admin – Add detailed remarks to violations | 2 | Low | To-Do |
| 4 | Org Admin – Extra officer/adviser details | 2 | Low | To-Do |
| 4 | Student – Reset password | 3 | Medium | To-Do |

Note: Bolded rows are the original tasks provided, while non-bolded rows are the additional features integrated into the system codebase.